Project Plan Document

IS Project Management Practice

1. Project Identification

| Item | Details |
| --- | --- |
| Project Title | Student Information System (SIS) – Online Grade Management Module |
| Course | Information Systems Project Management (InSy4023) |
| Instructor | Abdurahman A. |
| Submission Date | April 15, 2026 |
| Team Members | Hailemaryam Assefa (DBU1401347), Shegaw Afele(DBU1501469) |

2. Project Objectives

| no | Objective |
| --- | --- |
| 1 | Develop a functional grade management module |
| 2 | Allow students to view their grades online |
| 3 | Enable instructors to enter and update grades |
| 4 | Provide secure login and authentication |
| 5 | Deliver the project within the assigned timeline |

3. Work Breakdown Structure (WBS)

Level 1: Project Management

 1.1 Define project scope

 1.2 Identify stakeholders

 1.3 Create project plan

 1.4 Prepare final report

Level 2: Requirements Analysis

 2.1 Gather functional requirements

 2.2 Gather non-functional requirements 2.3 Prepare risk analysis

Level 3: Design

 3.1 Design database schema

 3.2 Create UI mockups

 3.3 Design system architecture

Level 4: Development

 4.1 Set up development environment

 4.2 Develop login module

Level 5: Testing

 5.1 Unit testing

 5.2 Integration testing

 5.3 User acceptance testing

4. Project Schedule (Gantt Chart)

| Task | Start Date | End Date | Duration | Assigned To |
| --- | --- | --- | --- | --- |
| Define project scope | April 8 | April 9 | 2 days | Hailemaryam |
| Identify stakeholders | April 8 | April 9 | 2 days | Shegiye |
| Create WBS | April 10 | April 11 | 2 days | Hailemaryam |
| Prepare risk analysis | April 12 | April 13 | 2 days | Shegiye |
| Create project schedule | April 12 | April 13 | 2 days | Hailemaryam |
| Gather requirements | April 14 | April 16 | 3 days | Both |
| Design database | April 17 | April 19 | 3 days | Hailemaryam |
| Design UI | April 17 | April 19 | 3 days | Shegiye |
| Development | April 20 | April 26 | 7 days | Both |
| Testing | April 27 | April 30 | 4 days | Both |
| Write final report | May 1 | May 5 | 5 days | Both |
| Final submission | - | April 15, 2026 | - | Both |

5. Resource Plan

Human Resources

| Role | Team Member | Responsibility |
| --- | --- | --- |
| Project Manager | Hailemaryam Assefa | Planning, coordination, schedule |
| Business Analyst | Shegiye Fela | Requirements, stakeholders, risk |
| Developer (both) | Hailemaryam & Shegiye | Design, development, testing |

Tools & Software

| Tool | Purpose |
| --- | --- |
| Trello | Task management and workflow tracking |
| GitHub | Document version control and collaboration |
| Microsoft Word | Documentation |
| Lucidchart (optional) | Diagrams and WBS |

6. Communication Plan

| Stakeholder | Communication Method | Frequency |
| --- | --- | --- |
| Team members (internal) | Trello comments,phone call | Daily |
| Instructor | Email, in-class submission | As needed |
| Project report | Written document | Once (final) |

7. Risk Management (Summary)

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Task delays | Medium | High | Regular Trello updates, early warning |
| Miscommunication | Low | Medium | Use Trello comments for all updates |
| Technical issues | Low | Low | Use simple tools (Word, GitHub) |
| Missing deadline | Low | High | Follow schedule strictly |

8. Quality Management Plan

| Deliverable | Quality Check | Responsible |
| --- | --- | --- |
| Project proposal | Review against requirements | Hailemaryam |
| Risk analysis | Check completeness | Shegiye |
| Project schedule | Verify realistic timelines | Hailemaryam |
| Final report | Proofread, format check | Both |

9. Project Tracking Method (Trello Workflow)

Tasks move through these stages:

Project Ideas → To Do → In Progress → Testing → Completed