Project Proposal

IS Project Management Practice

1. Project Title

Student Information System (SIS) – Online Grade Management Module

2. Project Overview

This project aims to develop an online grade management module as part of a larger Student Information System. The module will allow students to view their grades, instructors to enter grades, and administrators to manage grade reports.

3. Project Objectives

| no | Objective |
| --- | --- |
| 1 | Allow students to view their course grades online |
| 2 | Enable instructors to enter and update grades |
| 3 | Provide administrators with grade report generation |
| 4 | Ensure data security and user authentication |
| 5 | Create a simple, user-friendly interface |

4. Project Scope

Included:

- Student login and grade viewing

- Instructor grade entry and editing

- Administrator report generation

- Grade calculation (weighted average)

- Basic security (login required)

Excluded:

- Mobile app development

- Payment/fee management

- Attendance tracking

- Full university ERP integration

5. Key Stakeholders

- Project Team Develop and deliver the system

- Expected Deliverables

| Deliverable | Due date |
| --- | --- |
| Project proposal | 5days |
| Project plan & WBS | Week 1 |
| Risk analysis document | Week 10 days |
| Project schedule | Week 2 |
| Final report | Week 3 |

- High-Level Timeline

| Phase | Duration | Activities |
| --- | --- | --- |
| Planning | 5 days | Scope, WBS, schedule |
| Analysis | Week 1 | Requirements, risks |
| Design | Week 1.5 | UI mockups, database design |
| Development | Week 2 | Coding, unit testing |
| Testing | Week 3 | Integration testing, QA |
| Closure | Week4 | Final report, handover |

8. Risks (Preliminary)

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Team member unavailable | Medium | High | Cross-train tasks |
| Technical issues | Medium | Medium | Have backup tools |
| Scope creep | High | Medium | Strict change control |
| Deadline delays | Medium | High | Regular progress tracking |

9. Team Members & Roles

| Name | Role | Responsibilities |
| --- | --- | --- |

| Name | Role | Responsibilities |
| --- | --- | --- |
| Hailemariyam Asefa | Project Manager | Scope, schedule, coordination |
| Shegaw afele | Developer/Tester | Prototype, testing, documentation |

- Tools Used

| Tool | Purpose |
| --- | --- |
| Trello | Task management |
| GitHub | Document version control |
| Microsoft Word/Google Docs | Documentation |